## Slide 1: AI Blueprint
AO
3 Jun 2026
Operations

## Slide 2: Playing Rules
For Slide 7-14 on Token Exchange Flow Diagrams:
The token exchange diagrams shown by IRAS are still drafts.
External Participants may re-imagine, adapt, or redraw them using their own notation or conventions.
You do not need to follow IRAS’s diagramming style, but your diagram should be as detailed and in-depth.
A separate skeleton slide has been provided after each diagram for participants who wish to redraw or annotate an alternative flow.
Participants should also cater for the “unhappy flow”, i.e., If the Officer rejects the HITL request with/without recommendations/reasons
If participants do not redraw or comment on the draft flow, IRAS will assume there are no major objections to the proposed design at this stage.
For Information – Slide 5, 6, 15, 18, 19, 20, 21, 23, 26, 29, 30, 31, 32, 33, 34
For Confirmation – Slide 4, 7, 8, 9, 10, 11, 12, 13, 14, 24, 25, 28
For Inputs – Slide 16, 17, 22, 27, 35
Official (Closed) Non-Sensitive
Reading is optional. Participants may review the slide if useful, but no response is expected by IRAS.
Participants are expected to review the slide and provide a response or comments, as IRAS is seeking confirmation of the proposed position or design.
Participants are encouraged to review the slide and provide comments, suggestions, or validation if they have any, but a response is not strictly required by IRAS.

## Slide 3: Topic Coverage / Scope Validation
For Confirmation
Release Management
Agent Fleet & Version Registry
Deployment Lifecycle (Dev → Test → Pre-Prod → Prod)
Testing Strategy (Blue-Green + Canary)
Monitoring, Observability & Auditing
EvalOps: Continuous Quality Evaluation
Distributed Tracing (OpenTelemetry + Langfuse)
Behavioural Auditing & Anomaly Detection
Incident Management
Human-in-the-Loop (HITL) Management
Emergency Stop & Kill Switch Hierarchy
Platform Reliability & SLAs
Circuit Breakers & Fallback Routing
SLA Framework (Speed, Quality, Availability, Cost)
FinOps: Token & Cost Management
Per-session cost attribution & guardrails
Cost comparison: Agent vs. Human Officer
Operational Feedback & Lifecycle
Structured feedback loop
Model / application lifecycle management
Operating Model
Roles & responsibilities (RACI)
Runbooks & escalation playbooks
For Confirmation
Has IRAS covered all the security and identity topics for AO that should be included in the Blueprint?
Yes / No
If No: Please indicate the topics or areas that have not yet been included.
production support, monitoring, observability, incident management, release management, model/application lifecycle management, service ownership, SLAs, continuity, and transition-to-run arrangements. Responsible AI? Why the agent made a certain judgement?

## Slide 4: Operational Principles
For Information
1. Observability-first
No agent may be deployed to production without emitting structured telemetry. If it cannot be observed, it cannot be operated.
2. Fail safe, not silent
A failed or uncertain agent action must escalate to a human. An agent that silently succeeds on the wrong action is worse than one that fails loudly.
3. Data minimisation in ops tooling
Operational tooling must handle only anonymised or metadata-level data. PII must not appear in any ops pipeline, log stream, or dashboard.
4. Policy as code
Operational guardrails (rate limits, kill switches, risk thresholds) are version-controlled code. Manual configuration drift is a reliability and audit risk.
5. Separation of concerns
AO team owns agent logic; AIGP team owns governance enforcement; Ops team owns production health. No single team has unilateral access to all layers in production.

## Slide 5: Agent Fleet & Version Registry
For Confirmation
As the platform matures, agents will be updated frequently — prompt tuning, tool additions, bug fixes, behavioral corrections based on HITL feedback. Without a disciplined versioning and registry system, Ops cannot:
Know which version of which agent is running in production at any given moment
Roll back a specific agent to a previous version without redeploying the entire platform
Audit which agent version produced a specific action on a taxpayer record
Gate promotion based on evaluation scores from the CI/CD pipeline
The Agent Fleet & Version Registry is the operational ledger for agent identity. Every agent version that has ever been deployed — in any environment — has a permanent record in this registry.
Why we need it:
This is essentially the “Backend” for AI Cockpit
Option 1 (Least Preferred): Monolithic Release (all agents versioned together)
Implementation: All agents share a single version number. Any change to any agent triggers a platform-wide release.
Pros: Simpler release coordination between teams
Cons:
A prompt fix to one agent forces redeployment of all agents, multiplying blast radius
A regression in one agent causes all agents to roll back, interrupting processing for all SOP categories
Not viable for independent team ownership of individual agents

## Slide 6: Agent Fleet & Version Registry
For Confirmation
Option 2: Git SHA Versioning + ACR Tag Only
Implementation: Agents are identified solely by their Git commit SHA, stored as the ACR image tag. Deployment metadata is tracked in a flat JSON file in the repository (deployed.json).
Pros: Zero additional infrastructure; version history is implicit in Git
Cons:
Git SHA is opaque to operational tooling — an on-call engineer cannot quickly determine what changed between the two "versions" running in canary without spelunking in Git
No eval score association; no tool-capability manifest; no deployment status tracking
Cannot satisfy ISO 27001 change management audit requirements without supplementary documentation

## Slide 7: Agent Fleet & Version Registry
For Confirmation
Option 3 (Recommended): Semantic Versioning + ACR Signed Images + PostgreSQL Registry DB
Every agent follows Semantic Versioning (MAJOR.MINOR.PATCH):
Increment | Trigger | Example
MAJOR | Breaking change in the agent's tool-call contract or SOP coverage scope (e.g., a new AIGP-registered tool added or removed; an SOP category boundary changed) | 1.0.0 → 2.0.0
MINOR | New capability added without breaking existing contract (e.g., a new reasoning path added, new SOP sub-type handled) | 1.2.0 → 1.3.0
PATCH | Prompt tuning, bug fix, latency optimisation, hallucination mitigation with no contract change | 1.2.0 → 1.2.1
A version bump must be explicitly declared in the agent repository's agent-manifest.json before the CI/CD pipeline will accept a build.
Container Image Signing (Notation / CNCF)
Every agent container image pushed to Azure Container Registry (ACR) must be signed using Notation (the CNCF standard for OCI image signing, successor to Docker Content Trust), backed by a signing key stored in Azure Key Vault.
Versioning Convention
This ensures that no unsigned or tampered image can be deployed to any environment, providing a cryptographic guarantee that what was tested in CI is what runs in production.
Technology Stack (To be aligned with Platform and Infra): Azure Container Registry (ACR), Notation (CNCF image signing standard), Azure Database for PostgreSQL Flexible Server, Azure DevOps, Azure Key Vault
Signing workflow:
CI pipeline builds the container image and pushes to ACR.
CI pipeline signs the image digest using the notation sign command with the agent team's signing certificate (stored in Azure Key Vault, accessed via Managed Identity).
The image signature is attached to the ACR repository as an OCI referrer artifact.
ACA's deployment step verifies the signature using notation verify before pulling the image. If verification fails, the deployment is blocked.

## Slide 8: Agent Fleet & Version Registry
For Confirmation
The registry is a PostgreSQL Flexible Server (tentative) database (aibp-agent-registry) with the following core schema:
-- Agent version ledger (append-only; no updates or deletes permitted)
CREATE TABLE agent_versions (
version_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
agent_name VARCHAR(100) NOT NULL, -- e.g., 'refund-agent'
semver VARCHAR(20) NOT NULL, -- e.g., '1.2.0'
image_digest VARCHAR(255) NOT NULL, -- SHA-256 of the container image in ACR
image_ref VARCHAR(500) NOT NULL, -- Full ACR reference including digest
capability_manifest JSONB NOT NULL, -- Tools and permissions this agent version declares
eval_score DECIMAL(5,4), -- Composite eval score from CI (NULL if not yet evaluated)
eval_pass BOOLEAN, -- Whether this version passed the eval gate
deployment_status VARCHAR(20) NOT NULL -- 'candidate' | 'canary' | 'active' | 'deprecated' | 'retired'
CHECK (deployment_status IN ('candidate','canary','active','deprecated','retired')),
aca_revision_name VARCHAR(200), -- ACA revision label (e.g., 'refund-agent--abc123')
deployed_env VARCHAR(20), -- 'dev' | 'test' | 'preprod' | 'prod'
deployed_at TIMESTAMPTZ,
deployed_by VARCHAR(200), -- Azure DevOps pipeline run ID or operator UPN
deprecated_at TIMESTAMPTZ,
created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
UNIQUE (agent_name, semver)
);
Registry Database Schema
-- Tool capability declarations per version
-- Must match the tools registered in AIGP
CREATE TABLE agent_tool_capabilities (
id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
version_id UUID NOT NULL REFERENCES agent_versions(version_id),
tool_name VARCHAR(100) NOT NULL, -- Must match AIGP-registered tool name
tool_semver VARCHAR(20), -- Version of the tool contract being used
permission_scope VARCHAR(20) NOT NULL -- 'read' | 'write' | 'execute'
CHECK (permission_scope IN ('read','write','execute'))
);

## Slide 9: Agent Fleet & Version Registry
For Confirmation
-- Environment promotion log
CREATE TABLE agent_promotions (
id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
version_id UUID NOT NULL REFERENCES agent_versions(version_id),
from_env VARCHAR(20) NOT NULL,
to_env VARCHAR(20) NOT NULL,
promoted_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),
promoted_by VARCHAR(200) NOT NULL, -- Azure DevOps pipeline run ID or operator UPN
approval_record TEXT, -- Azure DevOps approval ID or manual approval note
canary_traffic_pct SMALLINT -- Traffic % if this promotion was a canary start
);
Append-only enforcement: A PostgreSQL row-level security policy and a database role restriction ensure that no application account can execute UPDATE or DELETE on agent_versions or agent_promotions. The CI/CD service principal has INSERT + SELECT only. Ops read accounts have SELECT only. This provides a tamper-evident audit ledger aligned with ISO 27001 change management controls.

## Slide 10: Agent Fleet & Version Registry
For Confirmation
Agent Manifest File (agent-manifest.json)
Each agent repository must contain an agent-manifest.json at its root. This file is the authoritative source of truth for what the agent is and what it can do. The CI/CD pipeline reads this file to populate the registry DB.
{
"agentName": "refund-agent",
"semver": "1.3.0",
"sopScope": ["SOP-REFUND-*"],
"tools": [
{ "name": "aigp.get_taxpayer_record", "semver": "2.0.0", "scope": "read" },
{ "name": "aigp.get_refund_history", "semver": "1.1.0", "scope": "read" },
{ "name": "aigp.submit_refund_request", "semver": "1.0.0", "scope": "write" },
{ "name": "aigp.send_email_reply", "semver": "3.2.0", "scope": "execute" }
],
"evalThresholds": {
"minCompositeScore": 0.85,
"minToolCallAccuracy": 0.95,
"maxHallucinationRate": 0.03
},
"changelogEntry": "Added handling for partial refund scenarios (SOP-REFUND-014). Prompt tuned to reduce over-escalation to HITL on ambiguous amounts."
}
Pros:
Cryptographic image signing means exactly what was evaluated in CI is what runs in production — no configuration drift
Append-only registry DB provides a permanent, auditable history of every agent version that has ever run in any environment
agent-manifest.json in the repository creates a review artefact — capability changes are code-reviewed like any other change
SemVer enables targeted rollback (PATCH rollback without losing MINOR capabilities)
AIGP cross-validation: the tools list in the manifest can be automatically compared against AIGP's registered tool list during the CI gate, blocking deployment of agents that declare tools not yet provisioned in AIGP
Cons:
PostgreSQL registry adds an infrastructure dependency (managed by Ops, not App & Data)
Notation image signing requires PKI certificate management via Azure Key Vault; signing certificate rotation must be planned for
Option 3 Summary:

## Slide 11: Deployment Lifecycle: Dev → Test → Pre-Prod → Prod
For Confirmation
IRAS Recommendation: Option 1 — Azure DevOps is within existing GCC 2.0 governance boundary; the pipeline encodes eval thresholds as automated enforcement, not a policy document.
Option | Approach | Pros | Cons
Option 1 (Recommended) | Azure DevOps multi-stage pipeline with manual gates: Build & sign; Test + 100-email synthetic eval; Pre-Prod approval; Prod canary with AO lead + Ops approval. | • Gates logged in Azure DevOps + registry DB • ISO 27001 audit trail • Environment isolation • Dual approval reduces prod risk | • Full prod patch may take 24–72 h • Synthetic eval set needs ongoing curation
Option 2 | GitHub Actions with environment protection rules | • Better developer experience • Native PR integration | • Self-hosted runners needed in GCC 2.0 • Adds a second CI/CD platform to govern
Option 3 | Manual deployment with runbook | • No CI/CD infrastructure to maintain | • No automated eval gate • Fails ISO 27001 change management • Signing may be skipped under time pressure

## Slide 12: Testing Strategy
For Confirmation
Implementation Overview
LLMs are non-deterministic. An agent that passes all synthetic evaluation tests can still exhibit unexpected behaviour on the diverse, unpredictable distribution of real taxpayer emails. The testing strategy for production must expose new agent versions to real traffic at low volume before full promotion — while retaining the ability to instantly revert if the canary metrics degrade.
Azure Container Apps natively supports revision-based traffic splitting, making blue-green and canary deployments a first-class operational capability at no additional infrastructure cost.
Option 1: Feature-Flag-Based Canary (Azure App Configuration)
Technology Stack: Azure App Configuration (feature flags), custom routing logic in SWEE/AO
Implementation: Azure App Configuration feature flags control which emails are routed to the new agent version. A feature flag agent-refund-v2 at 10% targeting routes that percentage of emails to the v2 agent container.
Pros: More fine-grained targeting available (e.g., route canary only to a specific taxpayer segment or SOP subcategory)
Cons:
Requires custom routing logic in SWEE or AO to read the feature flag and fork the email to the appropriate agent version — additional code to test and maintain
ACA revision weighting is simpler and requires no application code changes; feature flags are more appropriate for UI feature gating than infrastructure-level agent traffic routing
Option 2: Blue-Green Full Cutover (No Canary)
Implementation: All or nothing. New revision deployed directly to 100% traffic weight; old revision immediately retired.
Pros: Simpler mental model; no canary monitoring required
Cons:
If the new version has a regression that was not caught in evaluation (possible with LLMs on real-world email distribution), 100% of taxpayer emails are affected before the problem is detected
Rollback is possible but requires a new deployment cycle: updating traffic weight to the old revision, which still requires a few minutes
Not acceptable for a production LLM system with variable, unpredictable outputs

## Slide 13: Testing Strategy
For Confirmation
Option 3 (Recommended): Blue-Green Foundation with Canary Promotion
Technology Stack: Azure Container Apps (revision traffic weights), Azure Monitor (canary health metrics), Azure DevOps (automated promotion gate)
Blue-Green Foundation
"Blue" is the current active revision. "Green" is the new candidate revision. Both revisions run simultaneously in the same ACA Container App, receiving traffic according to their assigned weights.
At canary start: Blue = 90%, Green = 10%
At canary midpoint (if 24h metrics pass): Blue = 50%, Green = 50%
At full promotion: Blue = 0%, Green = 100%
At rollback: immediately set Blue = 100%, Green = 0% — takes effect within seconds
ACA applies traffic splitting at the HTTP level (for synchronous trigger scenarios) and at the Service Bus consumer level — the 10% canary weight means the Green revision's Service Bus consumer group processes approximately 10% of incoming messages. This is achieved by setting maxConcurrentCalls on the Service Bus trigger binding for each revision proportionally.
Important: ACA traffic splitting for Service Bus consumers is controlled via scale rules and maxConcurrentCalls on the Service Bus trigger, not via HTTP routing weights. The AO team's ACA deployment configuration correctly implements proportional consumption, not just HTTP traffic splitting. This should be validated in the pre-prod load test.

## Slide 14: Testing Strategy
For Confirmation
Canary Promotion Criteria
These criteria are evaluated automatically by an Azure DevOps canary gate task (using the Azure Monitor query task plugin) that polls metrics every 4 hours during the canary window:
Metric | Canary pass threshold | Source
Agent error rate (unhandled exceptions) | < 2% of canary-processed emails | Azure Monitor / App Insights
P95 end-to-end latency (Service Bus receipt → resolution) | Within 20% of blue revision baseline | Azure Monitor
Token spend per email | Within 20% of blue revision baseline | Azure Monitor custom metric
HITL escalation rate | Within 30% of blue revision baseline (new version should not escalate significantly more) | Azure Monitor custom metric
Eval score on canary traces (LLM-as-a-Judge, 4-hour batch) | ≥ declared minCompositeScore from agent-manifest.json | Langfuse → Azure Monitor metric export
AO rejection / re-route rate | < 5% of canary-processed emails | Azure Monitor
Canary window: Minimum 24 hours; maximum 72 hours. If criteria are not met within 72 hours, the deployment is automatically failed and the pipeline posts an alert.
For Confirmation if this is overkill.
Handling Non-Determinism in Canary Evaluation
LLMs produce different outputs for the same input on different runs. This means that some canary metric fluctuation is expected and is not a signal of regression.
Two design choices mitigate false rollbacks:
Evaluation is batched: LLM-as-a-Judge evaluation runs in 4-hour batches on accumulated canary traces, not per-message. This smooths out per-message variance.
Two-metric simultaneous threshold: A single metric breaching its threshold does not trigger rollback; two simultaneous breaches are required. This prevents a single statistical outlier from causing an unnecessary rollback event.
Rollback trigger: If, at any point during the canary window, any two metrics breach their thresholds simultaneously, an automatic rollback is triggered by the Azure DevOps pipeline (no manual intervention required). The rollback sets the Blue revision to 100% traffic weight and logs a rollback event to the registry DB.

## Slide 15: Testing Strategy
For Confirmation
Pros:
ACA native revision weighting means no additional load balancer or proxy infrastructure
Automatic rollback removes the risk of a canary failure going unnoticed during non-business hours
Canary exposure limits the number of taxpayer emails affected by a regression before rollback (at 10% weight and <1,000 emails/day, a regression is limited to ~100 emails/day maximum before the 4-hour metric check)
Cons:
Service Bus consumer-proportional traffic splitting requires careful ACA trigger configuration; must be validated in pre-prod
Canary window (24–72 hours) means a hotfix patch takes at minimum 24 hours to reach 100% production, even in an emergency. The Emergency Stop mechanism (Step 3.2) should be used for critical safety issues that cannot wait for canary completion.
Two-metric trigger for rollback means a single severe regression in one metric does not auto-rollback; Ops team must monitor the canary dashboard
Recommendation Justification
Option 3 is recommended. The nature of LLM-based agents makes blue-green full cutover (Option 2) unacceptably risky — synthetic evaluation cannot fully represent real-world email diversity. The canary approach provides a controlled exposure window at minimal infrastructure overhead, given ACA's native revision traffic splitting. Option 1's feature flag approach introduces application-layer complexity that is unnecessary when the infrastructure already provides the capability.
Option 3 Summary

## Slide 16: EvalOps: Continuous Quality Evaluation
For Confirmation
Implementation Overview
EvalOps is the systematic, ongoing measurement of agent reasoning quality. Unlike traditional software, where functional tests provide a binary pass/fail, LLM agents must be evaluated on dimensions that are inherently probabilistic:
Does the reasoning chain make sense? Is the tool-call sequence appropriate for the SOP? Is the response faithful to the taxpayer's query? Is the agent hallucinating facts about the taxpayer record?
EvalOps runs at two points:
Pre-deployment (CI gate in Stage 2 of the deployment pipeline): evaluates a candidate version against the synthetic email dataset before any environment promotion
In-production (continuous): evaluates completed production traces in batches to detect post-deployment quality drift
Option 1: Azure Prompt Flow Evaluation
Technology Stack: Azure AI Studio / Prompt Flow (evaluation flows)
Implementation: Azure Prompt Flow provides UI-driven evaluation flow definitions with built-in metrics (groundedness, relevance, coherence). Evaluation flows are run in Azure AI Studio against uploaded test datasets.
Pros: Lower code overhead to set up; built-in metric definitions; UI for non-technical reviewers to inspect results
Cons:
Azure Prompt Flow evaluation is tightly coupled to Azure AI Studio
Does not integrate natively with the ACA-based deployment pipeline; requires a separate step to trigger evaluation and retrieve scores
Limited extensibility for custom structural assertion logic (Layer 1 equivalent); Python tests are more flexible
No offense Microsoft!

## Slide 17: EvalOps: Continuous Quality Evaluation
For Confirmation
Option 2 (Recommended): Three-Layer Evaluation — Structural Assertions + LLM-as-a-Judge + HITL Feedback Integration
Technology Stack: Azure AI Evaluation SDK, pytest + pytest-asyncio, Azure OpenAI (GPT-4o as judge), Langfuse (self-hosted, dataset and scoring management), Azure Container Apps Job (evaluation batch runner)
Layer 1: Structural Assertions (Deterministic)
These checks verify the procedural correctness of agent behaviour — whether the agent called the right tools, in the right order, without calling forbidden tools. They run synchronously in the CI pipeline and provide instant binary pass/fail feedback.
Implementation: pytest test suite (tests/eval/) committed to the agent repository. Each test case is a golden email input + expected tool-call sequence. Test cases cover:
Happy path: Standard email of each SOP type → verify the canonical tool-call sequence
Boundary cases: Edge-case email phrasings → verify the agent reaches the correct resolution path
Negative cases: Malformed email, missing taxpayer reference → verify the agent gracefully escalates to HITL rather than hallucinating a taxpayer identity
Tool-call prohibition: Emails that should never trigger a write tool call (read-only queries) → verify no unauthorised write tool was called
Tool-call trace extraction: LangGraph's OTel instrumentation (Step 2.5) emits a structured tool-call sequence as part of each trace. The pytest tests query Langfuse's API to retrieve the trace and assert against the tool-call sequence.
Threshold: 100% of structural assertion tests must pass for the pipeline to proceed to Layer 2.

## Slide 18: EvalOps: Continuous Quality Evaluation
For Confirmation
Layer 2: LLM-as-a-Judge — Semantic Quality Evaluation
Composite score: 0.25 × TaskCompletion + 0.30 × Faithfulness + 0.20 × ToolCallRelevance + 0.15 × ResponseAppropriateness + 0.10 × (1 - HallucinationRate).
The composite score must meet the minCompositeScore declared in the agent's agent-manifest.json.
Implementation: Azure AI Evaluation SDK (azure-ai-evaluation) is used to compute the following metrics over the synthetic email evaluation dataset (stored in Langfuse):
Metric | Definition | Tools | Threshold
Task Completion | Did the agent successfully resolve the taxpayer's query (as intended by the SOP)? | GPT-4o judge | ≥ 0.85
Faithfulness | Are the agent's statements grounded in the information retrieved from taxpayer records (no hallucination of facts)? | GPT-4o judge | ≥ 0.90
Tool-Call Relevance | Were the tools called relevant to the task, or did the agent call unnecessary tools (wasted API calls / cost)? | Rule-based + GPT-4o | ≥ 0.88
Response Appropriateness | Is the final email response appropriate for a government tax authority communication (tone, accuracy, no unsolicited advice)? | GPT-4o judge | ≥ 0.85
Hallucination Rate | % of agent outputs that contain unsupported factual claims about the taxpayer | GPT-4o judge (binary per output) | ≤ 0.03
Eval dataset versioning: The synthetic email evaluation dataset is stored in Langfuse as a named, versioned dataset (e.g., refund-agent-eval-v3). Updates to the dataset (e.g., adding new edge cases from officer audit findings) increment the dataset version. The CI pipeline always evaluates against the latest dataset version; regression comparisons use scores from the same dataset version to ensure apples-to-apples comparison.
These checks evaluate the semantic quality of agent reasoning — dimensions that cannot be captured by structural assertions alone.

## Slide 19: EvalOps: Continuous Quality Evaluation
For Confirmation
Layer 3: HITL Feedback Integration (In-Production Continuous Evaluation)
As agents process real emails in production, tax officers occasionally correct agent actions via the HITL workflow. Each HITL correction is a ground-truth signal that the agent made a suboptimal or incorrect decision. This signal is fed back into the evaluation pipeline.
Implementation:
When a tax officer submits a HITL correction, the correction event includes:
  messageId (correlation ID)
  correctionType (escalation_override | action_correction | response_revision)
  officerNotes (optional free-text)
An Azure Event Grid event is emitted on HITL correction submission.
An Azure Container Apps Job (eval-hitl-feedback-processor) subscribes to this event and:
  Retrieves the full agent trace from Langfuse using the messageId
  Annotates the trace in Langfuse with a score of 0 (failed), a label of the correctionType, and the officer's notes
  If the correction is a action_correction (agent took the wrong action): the trace is added to the active evaluation dataset in Langfuse as a new negative example (with a 30-day review period before it is incorporated into the CI eval baseline, to allow for officer error rate correction)
Langfuse's production eval metrics dashboard tracks:
  HITL correction rate by agent and by SOP category
  Trend in correction type distribution (escalation vs. action correction vs. response revision)
  Production composite score (computed on a 7-day rolling window of HITL-annotated traces)
If the production composite score on HITL-annotated data drops below 15% of the CI eval score baseline, an alert is sent to the AO team to investigate and prepare a patch release.
This step can be omitted. Swee 2.0 writes directly to LangFuse database is also possible

## Slide 20: EvalOps: Continuous Quality Evaluation
For Confirmation
Pros:
Three-layer evaluation catches three distinct failure modes: procedural errors (Layer 1), reasoning quality regressions (Layer 2), and production-specific edge cases invisible to synthetic data (Layer 3)
Azure AI Evaluation SDK is Azure-native, GCC 2.0-compatible, and maintained by Microsoft; no external dependency on LangSmith, RAGAS open-source, or other tools
HITL feedback integration creates a self-improving evaluation dataset: the longer the platform runs, the more ground-truth examples are available, and the more precise the evaluation becomes
Langfuse self-hosted provides dataset versioning, score aggregation, and trace annotation in a single tool
Cons:
GPT-4o-as-judge adds evaluation token cost; at 100 synthetic cases per eval run and ~500 tokens per evaluation call, this is approximately 50,000 tokens per CI eval run (~SGD 0.10 per run — negligible)
LLM judges have known biases (preference for longer responses, position bias in ranked comparisons). These biases are mitigated by the faithfulness and hallucination rate metrics, which use constrained binary evaluation prompts rather than open-ended ranking
Recommendation Justification
Option 2 is recommended. The three-layer architecture is justified because each layer catches a category of failure that the others cannot. No single evaluation approach can cover all failure modes of an LLM agent: Layer 1 catches procedural errors instantly (before spending GPT-4o tokens on evaluation), Layer 2 catches reasoning quality regressions against a controlled benchmark, and Layer 3 grounds evaluation in ground truth from real production behaviour.
Option 2 Summary

## Slide 21: Observability & Distributed Tracing
For Confirmation
Implementation Overview
An agent that cannot be observed cannot be operated. Observability in the AO layer serves three distinct audiences with different needs:
The observability stack must therefore capture both aggregate metrics (for operations) and per-trace detail (for investigation and audit).
Ops team (SOC?): Real-time health signals — is the agent healthy, within latency and cost budgets, processing at expected throughput?
AO/SWEE 2.0 team: Debugging — what exactly did the agent do for a specific email that produced an unexpected outcome?
Internal Audit: Compliance — was every tool call authorised, within declared capabilities, and recorded?

## Slide 22: Observability & Distributed Tracing
For Confirmation
OpenInference Semantic Conventions
OpenInference is the CNCF working group standard for LLM observability trace semantics. It defines a set of span attribute names that are consistent across different LLM frameworks —llm.input_messages, llm.output_messages, llm.token_count.prompt, llm.token_count.completion, tool.name, tool.parameters, tool.output, etc.
By using OpenInference conventions, the OTel traces emitted by the LangGraph agent are interpretable by any OpenInference-compatible backend (Langfuse, Arize Phoenix self-hosted, future tooling) without requiring schema changes.
Instrumentation Architecture
LangGraph is instrumented using the openinference-instrumentation-langchain library (which covers LangChain-based frameworks including LangGraph), which automatically instruments:
Each LangGraph graph node as an OTel span
Each LLM call (ChatOpenAI.invoke) as a child span with token counts and model name
Each tool call as a child span with tool name, input parameters, output, and latency
The OTel SDK is configured with two exporters running in parallel:
Azure Monitor OTel Distro exporter: Exports spans and metrics to Azure Application Insights. This is used for aggregate operational metrics, SLA dashboards, and alert rules.
Langfuse OTel exporter (langfuse.otel.LangfuseSpanExporter): Exports the full trace (all spans) to Langfuse for detailed trace inspection, eval scoring, and HITL annotation.
The two-exporter pattern means: aggregate signals go to Azure Monitor (operational view), detailed trace data goes to Langfuse (debugging and evaluation view).
This separation avoids bloating Application Insights with high-cardinality trace data while still retaining full trace fidelity in Langfuse.
Option 1 (Recommended): OpenTelemetry with OpenInference Conventions → Azure Monitor + Langfuse
Technology Stack: OpenTelemetry (OTel) SDK for Python, OpenInference semantic conventions (CNCF), Azure Monitor OpenTelemetry Distro, Langfuse (self-hosted, OTel trace sink), Azure Monitor Application Insights, Azure Monitor Workbooks

## Slide 23: Observability & Distributed Tracing
For Confirmation
Span Hierarchy for a Single Email Processing Event
Spans should not contain taxpayer PII!

## Slide 24: Observability & Distributed Tracing
For Confirmation
Custom Metrics (Azure Monitor)
In addition to spans, the OTel SDK emits the following custom metrics to Azure Monitor on each email resolution:
Metric name | Value | Dimensions
ao.email.tokens.prompt | Total prompt tokens consumed | agentName, agentSemver, sopId, env
ao.email.tokens.completion | Total completion tokens consumed | agentName, agentSemver, sopId, env
ao.email.latency_ms | End-to-end resolution latency | agentName, agentSemver, sopId, resolutionType
ao.email.tool_calls.count | Number of tool calls made | agentName, toolName
ao.email.hitl_escalated | 1 if escalated to HITL, 0 if not | agentName, escalationReason
ao.email.resolution_type | Categorical: automated / hitl / failed | agentName, sopId
Azure Monitor Workbook — Agent Operations Dashboard
An Azure Monitor Workbook (AO-Operations-Dashboard) provides the operational health view for the AO layer. Key panels:
Agent Fleet Status: Table showing all active agents, their current version, traffic weight (blue/canary), error rate, and P95 latency — refreshed every 5 minutes
Token Spend Trend: Daily token spend per agent vs. budget threshold (linked to FinOps thresholds in Step 5)
Resolution Mix: % automated vs. HITL escalated vs. failed, per agent, rolling 7 days
Canary Comparison View: Side-by-side metric comparison between blue and canary revision during active canary windows

## Slide 25: Observability & Distributed Tracing
For Confirmation
Pros:
OpenInference conventions ensure the trace format is portable — if Langfuse is replaced in future, traces remain interpretable by any compatible backend
Two-exporter pattern provides both aggregate (Azure Monitor) and per-trace (Langfuse) views without duplication
LangGraph auto-instrumentation means the AO team does not need to write manual OTel span code for standard graph nodes — only custom tool calls require explicit span attributes
Fully GCC 2.0-compliant: Azure Monitor is Azure-native; Langfuse is self-hosted within the boundary
Cons:
Two exporters mean trace data exists in two stores (Azure Monitor and Langfuse); query routing (which tool for which question) must be documented for Ops
Langfuse's OTel exporter is relatively new; need to verify stability and version pinning in production
High trace volume (though at <1,000 emails/day, this is modest) requires Langfuse PostgreSQL storage capacity planning over time
Option 1 Summary
Option 2: Azure Monitor Application Insights Only (No Langfuse)
Implementation: OTel traces exported to Application Insights only. Detailed trace data is queried via Kusto (KQL) in Log Analytics.
Pros: Single observability store; no Langfuse infrastructure to maintain
Cons:
Application Insights is not designed for LLM trace semantics — there is no first-class concept of "LLM reasoning step" or "tool call sequence." All of this must be stored as custom dimensions on Application Insights events, making investigation queries complex
No native eval scoring or dataset management — the EvalOps integration requires Langfuse or an equivalent store
Querying a multi-step agent reasoning trace in KQL is significantly more cumbersome than Langfuse's purpose-built trace UI
Recommendation Justification
Option 1 is recommended. The combination of Azure Monitor (operational metrics) and Langfuse (trace and evaluation data) cleanly separates concerns: Azure Monitor for real-time operations and alerting, Langfuse for investigation, evaluation, and feedback. Attempting to consolidate everything into Application Insights (Option 2) results in a store that serves neither function well.

## Slide 26: Behavioural Anomaly Detection
For Confirmation
Standard observability monitors whether agents are operating within quantitative thresholds (latency, token spend, error rate). Behavioral anomaly detection addresses a different failure mode: the agent is operating within normal metrics but its reasoning or tool-call pattern has changed in a way that indicates unexpected or unsafe behaviour.
Implementation Overview
Option 1 (Recommended): Embedding-Based Behavioral Baseline Comparison via Azure AI Search
Technology Stack: Azure AI Search (vector index), Azure Container Apps Job (baseline and comparison compute), Azure OpenAI (text-embedding-3-small for behavioral vector encoding), Azure Monitor (anomaly metric publishing)
Examples:
An agent that normally makes 2–3 tool calls per resolution starts consistently making 6–8 tool calls (possible agentic loop or confusion state)
An agent starts calling a tool it rarely used before (possible prompt injection causing abnormal tool selection)
An agent's reasoning step count per resolution is abnormally high for a simple SOP (possible over-analysis or hallucination spiral)
These patterns may not immediately surface as errors (the agent may still resolve successfully), but they represent behavioral drift that often precedes visible failures.
Behavioural Feature Vector Design
For each completed email processing event, a behavioral feature vector is computed from the OTel trace:
Metric name | Value
Tool call sequence | Ordered list of tool names encoded as a sequence embedding (using text-embedding-3-small on the concatenated tool name sequence string, e.g., "get_taxpayer_record → get_refund_history → send_email_reply")
Reasoning step count | Scalar (number of LLM invoke spans)
Tool call count | Scalar (total tool call spans)
Token utilisation ratio | Scalar (completion tokens / prompt tokens) — high ratio may indicate verbose/confused reasoning
Resolution type | One-hot encoded categorical: automated / hitl / failed
P95 latency bucket | Ordinal bucket: fast (<5s) / normal (5–30s) / slow (>30s)

## Slide 27: Behavioural Anomaly Detection
For Confirmation
The tool-call sequence embedding is the most information-rich feature. It encodes the semantic meaning of the agent's action sequence, meaning that two agents that called different tools in different orders but with semantically similar intent will produce similar vectors — while an agent that called an unusual combination of tools will produce a dissimilar vector.
Baseline Generation
At every production deployment (during Stage 4 of the deployment pipeline), a baseline behavioural profile is generated using the first 200 processed emails in the canary phase:
Compute the centroid of the 200 vectors (mean vector in embedding space)
Compute the P95 radius (the distance from the centroid within which 95% of vectors fall)
Store the centroid vector and P95 radius in the Azure AI Search behavioral baseline index under a document keyed by {agentName}-{semver}:
{
"id": "refund-agent-1.3.0",
"agentName": "refund-agent",
"semver": "1.3.0",
"baselineVector": [...],
"p95Radius": 0.18,
"sampleCount": 200,
"computedAt": "2026-05-05T12:00:00Z"
}

## Slide 28: Behavioural Anomaly Detection
For Confirmation
Runtime Anomaly Detection
An Azure Container Apps Job (ao-anomaly-detector) runs every 30 minutes:
Retrieves the last 30 minutes of completed email traces from Langfuse for each active agent
Computes behavioral feature vectors for each trace
Queries the Azure AI Search behavioral baseline index for the agent's current-version baseline
Computes the cosine distance between each trace vector and the baseline centroid
Flags a trace as anomalous if its distance exceeds the baseline P95 radius
If the anomaly rate (% of traces flagged) in the last 30-minute window exceeds 20% for the same agent, publishes an anomaly event to Azure Monitor and to a Service Bus topic (ops-anomaly-events)
The anomaly event triggers:
A P2 alert to the SOC? AO/SWEE 2.0? team (investigate whether the agent is in an unexpected state)
If anomaly rate exceeds 50%: automatic escalation to the Emergency Stop workflow.
Pros:
Embedding similarity is a semantically meaningful distance — it catches changes in agent "intent" (which tools it chooses and in what order), not just volumetric changes
Self-calibrating: baseline is auto-generated at deployment; no manual threshold tuning required beyond the P95 radius
Azure AI Search's vector search capability makes the baseline comparison computationally trivial (single vector lookup per trace batch)
Integrated with Emergency Stop workflow for automatic escalation on severe behavioral drift
Cons:
Baseline generated from 200 canary traces may not cover the full distribution of email types, especially for agents handling diverse SOP subcategories; baseline quality improves over time as more emails are processed
text-embedding-3-small adds a per-trace encoding cost (minimal — approximately 20 tokens per tool-call sequence)
30-minute detection cadence means behavioral drift can persist for up to 30 minutes before detection; for a <1,000 emails/day platform, this translates to approximately 20 affected emails maximum before detection
Option 1 Summary

## Slide 29: Behavioural Anomaly Detection
For Confirmation
Option 2: Statistical Threshold Monitoring on OTel Metrics
Implementation: Set fixed Azure Monitor alert thresholds on ao.email.tool_calls.count (e.g., alert if rolling average > 5 calls/email for an agent that typically makes 3) and ao.email.tokens.completion deviation.
Pros: Zero additional infrastructure; these metrics are already flowing to Azure Monitor (Step 2.5)
Cons:
Fixed thresholds require manual calibration per agent and do not self-adjust when the agent's behaviour legitimately changes (e.g., a new SOP subcategory that requires 5 tool calls becomes "normal" for that agent after a MINOR version update)
Cannot detect qualitative changes in tool-call pattern (calling unusual tools) — only quantitative changes (tool call count)
Produces high false-positive alert rates during canary periods when behavior is intentionally changing
Recommendation Justification
Option 1 is recommended as the primary behavioral anomaly detection mechanism. Option 2 is deployed in parallel as a "belt and braces" first-pass threshold check, given that the threshold metrics (tool call count, token spend) are already flowing to Azure Monitor at zero additional cost. The two mechanisms catch complementary classes of anomalies: Option 2 catches gross quantitative outliers immediately; Option 1 catches subtle but systematic behavioral pattern changes over a 30-minute window.

## Slide 30: Behavioural Auditing, Traceability & Anomaly Detection
For Information
Monitoring & Observability
Behavioural Audit (Append-Only Cosmos DB Ledger)
Every agent decision step is written to an append-only Cosmos DB audit ledger:
Fields: messageId, agentName, agentSemver, stepType, inputSummary (anonymised), outputSummary (anonymised), toolName, riskScore, aigpDecision, timestamp
Ledger is write-once; no UPDATE or DELETE is permitted (PDPA / IM8 compliant)
Anonymised telemetry stream emitted to Event Hubs for SOC consumption
Audit ledger retained for 7 years (IM8 / WOG record retention requirement)
Behavioural Anomaly Detection (Embedding-Based Baseline)
During CI evaluation, a 'normal behavioural baseline' is generated: each agent's tool-call sequences across synthetic emails are embedded using text-embedding-3-small and stored as a reference distribution
In production, each completed trace is embedded and its cosine distance from the baseline distribution is computed
Alert thresholds:
  – >20% of traces deviate significantly → P2 alert, AO team notified
  – >50% deviation rate → automated Emergency Stop triggered
Note on CoT visibility: Azure OpenAI gpt-4o does not expose internal chain-of-thought reasoning tokens in the API response. The audit ledger captures the observable inputs and outputs at each LangGraph node step, providing a reconstructable decision trail without requiring internal CoT access.

## Slide 31: Human-in-the-Loop (HITL) Management
For Confirmation
FGA Risk-Score-Based Escalation (Risk score 0.00 – 1.00)
HITL SLA Tiers:
Tier 1 (Standard, risk 0.70–0.84): 4 business hours → auto-escalate to supervisor
Tier 2 (Urgent, risk 0.85–0.89 or disputed taxpayer): 1 business hour → escalate to branch manager
Capacity at <1,000 emails/day + 10–15% HITL rate: ~100–150 HITL tasks/day (~8–25 officer-hours/day)
Risk Score | FGA Decision | Example Actions
0.00–0.40 | AUTO-PERMIT | aigp.get_taxpayer_record (read-only, low risk)
0.41–0.69 | PERMIT WITH AUDIT | aigp.submit_refund_request ≤ SGD 10,000
0.70–0.89 | HITL REQUIRED | aigp.close_case, aigp.submit_refund_request > SGD 10,000
0.90–1.00 | AUTO-BLOCK | aigp.update_bank_details (irreversible; fraud vector)

## Slide 32: Incident Response & Emergency Stop (Kill Switch Hierarchy)
For Confirmation
Incident Management
Kill Switch Hierarchy (3 levels, all via Azure App Configuration feature flags)
Level 1 — Agent-Version Stop: agents:{agentName}:{semver}:enabled = false
Scope: one specific version; other versions continue running
Level 2 — Agent-All-Versions Stop: agents:{agentName}:enabled = false
Scope: all versions of one agent; other agents unaffected
Level 3 — Platform Stop: agents:platform:enabled = false
Scope: all agents; Service Bus topic disabled to halt new enqueueing
Trigger paths:
Automated: Behavioural anomaly >50% deviation rate triggers Level 1/2 automatically
Manual: Ops Lead (Level 1/2) or Ops Lead + AIGP Team Lead (Level 3)
Response time: Flag propagation to all ACA containers within 90 seconds
In-flight messages: Lock expiry returns messages to queue for retry/DLQ
Platform Resume (after Emergency Stop)
Requires double approval: Ops Lead + AO Team Lead sign-off in Azure DevOps
AO team must confirm root cause and fix deployed before resume is approved
All stop/resume events written to append-only Emergency Stop Cosmos DB container
Fallback path during any outage → emails routed to Human Officer Queue (unified escalation queue for all categories the platform cannot process automatically)
This constitutes the Business Continuity Plan (BCP) for the AO layer (IM8 requirement):
manual processing capacity must be verified sufficient for full email volume.

## Slide 33: Platform Reliability: Circuit Breakers & Fallback Routing
For Confirmation
Platform Reliability & SLAs
IRAS Recommendation: Option 1. At <1,000 emails/day, circuit breakers + PTU + DLQ fallback cover the two highest-impact failure modes at appropriate cost.
Option | Approach | Pros | Cons
Option 1 (Recommended) | Tenacity circuit breakers + Service Bus DLQ to Human Officer Queue + Azure OpenAI PTU Closed / Open / Half-Open per dependency DLQ routes failed work to human officers via Teams 25 PTU removes PAYG throttle risk | Battle-tested retry pattern 100% email durability with DLQ fallback Removes the most common failure mode | PTU requires monthly commitment Circuit state is per-container, not shared across replicas
Option 2 | PAYG Azure OpenAI + Static Retry Logic | Simpler implementation No PTU commitment | Retry storms can worsen outages PAYG latency variance risks SLA breach
Option 3 | Active-Passive AO Cluster in second region | Maximum resiliency against full region failure | Doubles infra cost for low-probability scenario Not recommended below 1,000 emails/day

## Slide 34: SLA Framework — Speed, Quality, Availability, Cost
For Confirmation
Platform Reliability & SLAs
Proposed SLA targets (greenfield baseline — to be validated in first 90 days of production)
SLA Dashboard: Azure Monitor Workbook (real-time RAG status per KPI) | Monthly SLA Report: auto-generated via Azure Logic Apps
Option 2 (Manual spreadsheet): No real-time visibility; 4–8 h analyst effort/month — not recommended
Option 3 (Power BI): Requires GCC 2.0 Power BI availability confirmation; 15-min refresh minimum vs. real-time Workbooks
Dimension | KPI | Proposed Target | Measurement
Speed | Time to Resolution (Automated) | P95 ≤ 5 min (biz hours) | ao.email.latency_ms (OTel)
Speed | Time to Resolution (HITL Tier 1) | P95 ≤ 4 biz hours | HITL task lifecycle record
Speed | Time to Resolution (HITL Tier 2/Urgent) | P95 ≤ 1 biz hour | HITL task lifecycle record
Quality | Automated Resolution Accuracy | ≥ 95% | hitl.correctionRate (inverse)
Quality | Hallucination Rate | ≤ 3% | EvalOps LLM-as-Judge (faithfulness)
Quality | Misroute Rate | ≤ 5% | ao.email.rerouteRate
Availability | Platform Availability (biz hours) | ≥ 99.5% | Azure Monitor heartbeat
Availability | DLQ Rate | ≤ 1% | servicebus.dlq.messageCount
Cost | Cost per Automated Resolution | ≤ SGD 0.20 | FinOps attribution (Step 5)
Cost | Automation Rate | ≥ 80% (90-day); ≥ 90% (1yr) | resolutionType metric

## Slide 35: FinOps: Token & Cost Management
For Confirmation
FinOps
IRAS Recommendation: Option 1. Token cost varies dramatically per email; per-session attribution + guardrail is the single most important cost control in an agentic platform.
Option | Approach | Pros | Cons
Option 1 (Recommended) | Per-session cost attribution via OTel metrics + Azure Cost Management + automated guardrails Store prompt/completion tokens and cost per email Enforce agent-level token budget and route overages to human queue Daily and monthly alerts at 90% / 100% budget | Identifies costly agents and SOPs Prevents runaway loops Avoids silent cost spikes | Adds FinOps aggregator maintenance PTU flat rate may exceed PAYG at very low utilisation
Option 2 | Azure Cost Management aggregate monitoring only | Zero implementation effort | Cannot identify which agent or email is expensive No per-session guardrail
Option 3 | OpenCost on AKS | Provides AKS compute attribution | Does not cover Azure OpenAI token cost Adds complexity for a secondary cost category

## Slide 36: Cost Comparison: Agent-Resolved vs. Human-Officer-Resolved
For Information
FinOps
Human Officer Cost Per Email (illustrative — to be validated with HR & Finance)
Officer annual salary: SGD A (to be provided by HR)
Employer overhead (CPF, benefits, office): ~30–40% additional
Illustrative: SGD 80,000 salary + 35% overhead = SGD 108,000/year
Emails processed/officer/year: ~17,500 (70/day × 250 days) — routine cases
Illustrative human cost per email: SGD 108,000 ÷ 17,500 ≈ SGD 6.17/email
Agent Cost Per Email (from FinOps attribution, Step 5.1)
Azure OpenAI token cost: ~USD 0.009 (~SGD 0.012) per email at 3,000 avg tokens
ACA compute cost: ~SGD 0.003 per email at P95 5-min processing
Overhead (Langfuse, monitoring, registry DB): ~SGD 0.005 per email
Total agent cost per email: ~SGD 0.02–0.10 (to be validated in first 30 days)
Target: ≤ SGD 0.20/resolution
Break-Even / ROI Analysis
At 80% automation rate (1,000 emails/day → 800 automated, 200 HITL/human):
Human cost equivalent: 800 × SGD 6.17 = SGD 4,936/day
Agent cost: 800 × SGD 0.10 = SGD 80/day
Net daily saving (automated portion): ~SGD 4,856/day
Platform monthly operating cost: ~SGD 1,890 (Azure OpenAI) + other infra
Note: These are indicative estimates. Ops team to establish actuals within first 30 days of production and publish a validated cost comparison to management.

## Slide 37: Operational Feedback Loop & Self-Reflection
For Confirmation
Operational Feedback & Lifecycle
Option | Approach | Pros | Cons
Option 1 (Recommended) | Event-driven feedback pipeline → Langfuse evaluation dataset Capture HITL decisions, audit corrections, fallback cases, and re-route events Processor annotates traces every 15 minutes Failure datasets feed weekly and monthly review loops with a 30-day quarantine gate | Creates reusable labelled quality data Fast signal to owning teams Improves CI sensitivity over time | Requires pipeline and dataset governance Feedback processing adds operational overhead
Option 2 | Weekly manual feedback collation by Ops | Simple manual process | Up to 7-day lag Many emails can be affected before action No dataset annotations for evaluation
IRAS Recommendation: Option 1. Langfuse dataset annotations create a compounding quality asset that makes the CI evaluation gate progressively more sensitive to real-world failure patterns.

## Slide 38: Model / Application Lifecycle Management
For Information
Operational Feedback & Lifecycle
Model Upgrade Strategy
Azure OpenAI model upgrades (e.g., gpt-4o → gpt-4o-next) are treated as a MAJOR agent version bump — full CI pipeline + canary deployment required
Evaluation thresholds in agent-manifest.json must be re-validated against the new model before the first production canary
PTU allocation may need re-sizing for new model; review pricing and TPM characteristics
Agent Deprecation Process
When an SOP category is retired or merged, the corresponding agent version is marked deployment_status = 'deprecated' in the registry DB
Service Bus subscription for that SOP category is disabled (not deleted — for audit trail retention)
Deprecation is announced to the SWEE team to remove the SOP from the triage routing
SOP Corpus Updates
Tax policy changes (new SOPs, amended SOPs) require:
SWEE team to update the SOP vector index in Azure AI Search
AO team to review if the affected SOP's agent requires a prompt update (PATCH version)
New agent version goes through the full CI/CD pipeline
Automated Post-Mortem Pipeline
Triggered by: Emergency Stop, behavioural anomaly >50%, HITL SLA breach >10%, accuracy drop >5%, DLQ spike >3%
postmortem-assembler ACA Job: reconstructs incident timeline from Langfuse + Azure Monitor; retrieves 20 most anomalous traces; GPT-4o summarises the pattern
Output: auto-drafted post-mortem report in Azure Blob Storage, distributed via Teams
Human analyst completes the causal analysis ('why') and remediation plan
Post-mortem must be completed within 5 business days of the incident

## Slide 39: Operating Model: Roles & Responsibilities (RACI)
For Information
Operating Model
Full RACI matrix available in the Operations Blueprint (aibp-ops-step7.md)
Team | Owns | Day-to-Day Responsibilities
Ops Team | Platform health, SLA reporting, FinOps, HITL queue, Emergency Stop, feedback pipeline, post-mortems | Monitor dashboards, respond to alerts, manage HITL SLA, generate reports, maintain compliance evidence
AO Team (App & Data) | Agent source code, manifest, CI/CD pipeline, agent eval logic | Develop and deploy agent updates, respond to CI eval failures, review feedback datasets, release patches
SWEE Team (App & Data) | SWEE code, SOP vector index, email ingestion, triage model | Monitor triage accuracy, respond to embedding drift, review swee-triage-failures weekly
AIGP Team | AIGP API, OPA policy, risk scoring config, HITL thresholds, identity integration | Review policy effectiveness, calibrate HITL thresholds, respond to AIGP-triggered stops
Tax Officers (Business) | HITL review decisions, SWEE audit corrections, Human Officer Queue resolutions | Process HITL tasks within SLA, review audit samples, resolve manual queue emails
SOC (Internal + GovTech) | Security monitoring of AIBP infrastructure | Monitor MDC alerts and anonymised telemetry; no access to Langfuse or audit ledger

## Slide 40: Operating Model: Staffing, Access Control & Continuity
For Information
Operating Model
Ops Team Structure (at <1,000 emails/day steady state — no 24/7 NOC required)
1 × Ops Lead: owns runbooks, chairs weekly platform health review, signs off Emergency Stop resumes
2 × Ops Engineers: monitor dashboards, respond to alerts, manage HITL SLA, generate reports
On-call rotation: 1 Ops Engineer/week; after-hours scope = P1 alerts only (platform availability, Emergency Stop). P2/P3 queued for business-hours response.
Access Control Principles
Managed Identities only — no service account passwords or API keys in application code
Least privilege RBAC — each team has minimum Azure role assignments needed for their function
No shared accounts — every human access tied to named individual's Entra ID UPN
Production access is pipeline-mediated — no direct ACA/Service Bus write access for humans (outside Emergency Stop / runbook path)
Quarterly RBAC access reviews — Logic Apps auto-exports role assignments; Ops Lead recertifies
Service Ownership & Continuity
Each agent has a named service owner in the AO team (designated in agent-manifest.json)
Platform BCP: DLQ → Human Officer Queue fallback is the documented BCP for the AO layer (IM8)
BCP verification: quarterly drills to confirm manual processing capacity is sufficient
Transition-to-run: formal knowledge transfer from the project team to steady-state Ops covering all runbooks, dashboards, escalation contacts, and compliance evidence procedures
HITL Capacity Planning
At <1,000 emails/day + 10–15% HITL rate: ~100–150 HITL tasks/day (~8–25 officer-hours/day)
Alert: hitl.officer.taskLoad > 15 tasks/officer/day → P3 alert to Ops for staffing review

## Slide 41: Runbooks & Escalation Playbooks
For Information
Operating Model
Runbooks are step-by-step procedures for common and critical operational tasks. All runbooks are stored in the Ops team wiki (Azure DevOps Wiki). They are reviewed after every incident (within 5 business days) and quarterly.
RB-01: New Agent Version Production Deployment
Trigger: AO team requests promotion of pre-prod-tested version to production canary
Key steps: Verify registry DB eval_pass=true → Trigger Stage 4 pipeline → Verify 10% ACA traffic split → Review canary metrics at T+24h and T+48h → Double-approve promotion (Ops + AO lead) → Verify registry DB updated
RB-02: Agent Version Rollback
Trigger: Canary metrics fail; P2 alert during canary; behavioural anomaly
Key steps: Identify rollback target version from registry DB → Trigger rollback pipeline (set canary to 0%) → Spot-check 5 Langfuse traces → Notify AO team with anomalous trace IDs → Create post-mortem draft
RB-03: Emergency Stop Activation (Manual)
Trigger: Observed anomalous behaviour; security concern; management direction
Key steps: Determine stop scope (agent-version / agent / platform) → Set App Configuration flag to false → Verify within 90s on dashboard → Handle in-flight messages → Notify all teams via Teams → Record in Cosmos DB stop ledger
RB-04: DLQ Recovery
Trigger: DLQ rate >1% sustained; post-Emergency Stop backlog recovery
Key steps: Query DLQ for failure categories → Route 'AO_UNAVAILABLE' failures to Human Officer Queue → Replay resolvable failures after fix is confirmed deployed
Escalation path: Ops Engineer → Ops Lead → AO/AIGP Team Lead → Platform Owner/CIO

## Slide 42: Open Questions & Inputs Needed from External Participants
For Inputs
Observability & Logs
Q1. What is the recommended minimum observability bar for any agentic workflow deployed in a government context (logs, traces, decision snapshots)? Who should have access for optimisation vs. audit?
Q2. If we redact all PII from traces and logs, we lose visibility needed for debugging. How do you strike the right balance between PDPA data minimisation and operational deep-visibility?
Q3. For OpenAI models where internal chain-of-thought tokens are not returned in the API response, what practices have you used to reconstruct 'why the agent made a specific decision' for an audit trail?
Q4. Frameworks for observability: Langfuse (self-hosted), LangSmith, Arize Phoenix, Pydantic Logfire — what has worked well in production? Any specific GCC 2.0 / data residency constraints?
Release & Operations
Q5. For agentic workflows requiring frequent iterative LLM calls, how have you managed rate limits and token quotas in Azure enterprise cloud environments? Have you implemented semantic caching or request queuing at the infrastructure layer?
Q6. What is your recommended strategy for transitioning from a single-prompt RAG application to a multi-agent system in production — shadow mode concurrently, or migrate use cases one by one?
Q7. For non-deterministic failures (e.g., supervisor agent silently stops; agent in a reasoning loop) — how do you detect and recover from these in production? What automated evaluation frameworks have worked for detecting regressions after a system prompt or model update?

## Slide 43: Observability & Distributed Tracing
For Confirmation
Option | Approach | Pros | Cons
Option 1 (Recommended) | OpenTelemetry + OpenInference → Azure Monitor Application Insights + Langfuse Instrument root span, LLM calls, tool calls, and custom metrics per email Workbooks show latency, token trends, HITL rate, and canary vs blue comparisons PII removed before export; trace IDs link to encrypted blob | Full reasoning-chain visibility Rich operational dashboards Keeps telemetry within boundary when self-hosted | Requires instrumentation effort Additional self-hosted observability components
Option 2 | LangSmith (LangChain hosted) | Managed tracing experience | External SaaS Data residency in GCC 2.0 not guaranteed
Option 3 | Standard Application Logs Only | Lowest implementation effort | Cannot reconstruct reasoning chain Hallucinations are hard to debug post-mortem
IRAS Recommendation: Option 1. Self-hosted Langfuse keeps trace data within GCC 2.0 boundary.

## Slide 44: EvalOps: Continuous Quality Evaluation
For Confirmation
Monitoring & Observability
Option | Approach | Pros | Cons
Option 1 (Recommended) | Azure AI Evaluation SDK + LLM-as-a-Judge (GPT-4o) + Langfuse Metrics: faithfulness, answer relevance, task completion, hallucination rate, tool-call accuracy Run in CI and sampled production traces Block promotion if composite score drops >5% vs active version | Scalable and automated Catches semantic regressions not visible in unit tests | Judge has slight verbosity bias Ongoing judge-model cost
Option 2 | Deterministic Unit Testing Only | Cheap and fast | Cannot catch reasoning quality regressions or hallucinations
Option 3 | Human Officer Spot-Audit Only | Direct human assessment | Reactive and not scalable Errors are found after taxpayer impact
IRAS Recommendation: Option 1, supplemented by Option 2 for tool-call structural checks.

## Slide 45: Testing Strategy: Blue-Green + Canary Deployment
For Confirmation
Release Management
Option | Approach | Pros | Cons
Option 1 (Recommended) | Blue-Green with Canary (ACA Traffic Weight Splitting) Deploy new revision; start at 10% live traffic Canary window: 24–48 hours Promotion criteria: error rate ≤ blue, P95 latency ≤ blue +10%, eval composite ≥ blue –2%, no anomaly alerts Rollback by setting canary traffic to 0% | Real taxpayer exposure at low volume Surfaces non-deterministic LLM behaviour in live data Instant rollback | Requires ACA traffic splitting Two versions process emails during canary window
Option 2 | Blue-Green Switch (All-or-Nothing Cutover) | Simple cutover model | Too risky for LLMs Subtle hallucinations may not surface in staging 100% of emails move immediately
Option 3 | Shadow Mode (Parallel Run without Serving) | No risk to taxpayer emails during testing | Does not surface all production failure modes Does not validate tool calls needing real data
IRAS Recommendation: Option 1. LLMs are non-deterministic; the 10% canary at low volume is the safest path to real-world validation.

## Slide 46: Platform Architecture Overview (AO Perspective)
For Information
The AIBP platform processes taxpayer emails through four sequential layers. Operations touches every layer.
Taxpayer Email
↓
SWEE (Azure App Service / ACA, GCC 2.0)
• Receive inbound email • Anonymise / PII-strip
• Classify to SOP via vector search • Enqueue to Service Bus
↓ Azure Service Bus Premium
Agentic Orchestration – AO (Azure Container Apps, LangGraph)
• One Container App per agent (one-agent-per-container architecture)
• Dequeue, execute agent workflow, call tools via AIGP
↓ AIGP API (ForgeRock AuthZ + Entra ID AuthN)
AI Governance Platform – AIGP
• Policy enforcement (OPA) • HITL gating • Audit trail
↓ Kafka (AKS-hosted)
Internal Microservices / DB

## Slide 47: Agent Fleet & Version Registry
IRAS Recommendation: Option 1 — append-only registry + signed images provides the operational forensics and ISO 27001 change management audit trail required.
S/N | Option | Pros | Cons | Participant Remarks
1 | SemVer (MAJOR.MINOR.PATCH) + ACR Signed Images (Notation/CNCF) + PostgreSQL Registry DB agent-manifest.json per agent repo Append-only ledger (no UPDATE/DELETE) Image signed via Azure Key Vault | Cryptographic guarantee: what was tested in CI runs in prod Permanent, auditable version history Targeted rollback possible (PATCH without losing MINOR) ISO 27001 CI-04 compliant | PostgreSQL registry adds infra dependency PKI cert rotation must be planned for | 
2 | Git SHA tagging + flat JSON deployment file | Zero additional infrastructure | Opaque to ops tooling; no eval score association Cannot satisfy ISO 27001 audit requirements | 
3 | Monolithic release (all agents versioned together) | Simpler release coordination | Any change forces full redeployment Regression in one agent rolls back all agents | 
For Confirmation