## Slide 1: AI Blueprint
Operations
AO | May 2026
Design & Approach Validation

## Slide 2: Playing Rules
For Information
For Information – Slides marked with this tag present a decision IRAS has taken. Reading is optional; no response is required.
For Confirmation – Slides marked with this tag present an option or approach that IRAS is seeking external participants' confirmation on. Participants are expected to review and provide comments or validation.
For Inputs – Slides marked with this tag are open questions. Participants are encouraged to share recommendations, suggestions, or solutions.
Where multiple options are presented, IRAS' recommended option is marked ✔.

## Slide 3: Topic Coverage / Scope Validation
For Confirmation
Release Management
• Agent Fleet & Version Registry
• Deployment Lifecycle (Dev → Test → Pre-Prod → Prod)
• Testing Strategy (Blue-Green + Canary)
Monitoring, Observability & Auditing
• EvalOps: Continuous Quality Evaluation
• Distributed Tracing (OpenTelemetry + Langfuse)
• Behavioural Auditing & Anomaly Detection
Incident Management
• Human-in-the-Loop (HITL) Management
• Emergency Stop & Kill Switch Hierarchy
Platform Reliability & SLAs
• Circuit Breakers & Fallback Routing
• SLA Framework (Speed, Quality, Availability, Cost)
FinOps: Token & Cost Management
• Per-session cost attribution & guardrails
• Cost comparison: Agent vs. Human Officer
Operational Feedback & Lifecycle
• Structured feedback loop
• Model / application lifecycle management
Operating Model
• Roles & responsibilities (RACI)
• Runbooks & escalation playbooks
For Confirmation – Has IRAS covered all the Operations topics for AO that should be included in the Blueprint?

## Slide 4: Platform Architecture Overview (AO Perspective)
For Information
The AIBP platform processes taxpayer emails through four sequential layers. Operations touches every layer.
Taxpayer Email
↓
SWEE (Azure App Service / ACA, GCC 2.0)
• Receive inbound email • Anonymise / PII-strip
• Classify to SOP via vector search • Enqueue to Service Bus
↓ Azure Service Bus Premium
Agentic Orchestration – AO (Azure Container Apps, LangGraph)
• One Container App per agent (one-agent-per-container architecture)
• Dequeue, execute agent workflow, call tools via AIGP
↓ AIGP API (ForgeRock AuthZ + Entra ID AuthN)
AI Governance Platform – AIGP
• Policy enforcement (OPA) • HITL gating • Audit trail
↓ Kafka (AKS-hosted)
Internal Microservices / DB

## Slide 5: Operational Principles
For Information
1. Observability-first
No agent may be deployed to production without emitting structured telemetry. If it cannot be observed, it cannot be operated.
2. Fail safe, not silent
A failed or uncertain agent action must escalate to a human. An agent that silently succeeds on the wrong action is worse than one that fails loudly.
3. Data minimisation in ops tooling
Operational tooling must handle only anonymised or metadata-level data. PII must not appear in any ops pipeline, log stream, or dashboard.
4. Policy as code
Operational guardrails (rate limits, kill switches, risk thresholds) are version-controlled code. Manual configuration drift is a reliability and audit risk.
5. Separation of concerns
AO team owns agent logic; AIGP team owns governance enforcement; Ops team owns production health. No single team has unilateral access to all layers in production.

## Slide 6: Agent Fleet & Version Registry
For Confirmation
Release Management
Options Comparison
Option
Approach
Pros
Cons
✔ Option 1
(Recommended)
SemVer (MAJOR.MINOR.PATCH) + ACR Signed Images (Notation/CNCF) + PostgreSQL Registry DB
• agent-manifest.json per agent repo
• Append-only ledger (no UPDATE/DELETE)
• Image signed via Azure Key Vault
• Cryptographic guarantee: what was tested in CI runs in prod
• Permanent, auditable version history
• Targeted rollback possible (PATCH without losing MINOR)
• ISO 27001 CI-04 compliant
• PostgreSQL registry adds infra dependency
• PKI cert rotation must be planned for
Option 2
Git SHA tagging + flat JSON deployment file
• Zero additional infrastructure
• Opaque to ops tooling; no eval score association
• Cannot satisfy ISO 27001 audit requirements
Option 3
Monolithic release (all agents versioned together)
• Simpler release coordination
• Any change forces full redeployment
• Regression in one agent rolls back all agents
IRAS Recommendation: Option 1 — append-only registry + signed images provides the operational forensics and ISO 27001 change management audit trail required.

## Slide 7: Deployment Lifecycle: Dev → Test → Pre-Prod → Prod
For Confirmation
Release Management
Options Comparison
Option
Approach
Pros
Cons
✔ Option 1
(Recommended)
Azure DevOps Multi-Stage Pipeline with Manual Approval Gates
• Stage 1: Build & Sign (PR merge → main)
• Stage 2: Test env + Synthetic Email Eval Suite (100 labelled emails)
• Stage 3: Pre-Prod — manual gate (AO team lead approval)
• Stage 4: Prod Canary — double gate (AO lead + Ops)
• All gates recorded in Azure DevOps + registry DB
• ISO 27001 change audit trail
• Environment isolation (separate ACA env, SB namespace, AOAI quota pool)
• Double approval prevents unilateral prod deploy
• Patch can take 24–72 h from merge to full prod (approval turnaround)
• Synthetic eval dataset requires ongoing curation
Option 2
GitHub Actions + Environment Protection Rules
• Better developer experience; native PR integration
• Self-hosted runners required in GCC 2.0
• Introduces second CI/CD platform to govern
Option 3
Manual deployment with runbook
• No CI/CD infra to maintain
• No automated eval gate
• Fails ISO 27001 change management
• Image signing skipped under time pressure
IRAS Recommendation: Option 1 — Azure DevOps is within existing GCC 2.0 governance boundary; the pipeline encodes eval thresholds as automated enforcement, not a policy document.

## Slide 8: Testing Strategy: Blue-Green + Canary Deployment
For Confirmation
Release Management
Options Comparison
✔ Option 1 (Recommended) — Blue-Green with Canary (ACA Traffic Weight Splitting)
• New agent version deployed as a new ACA revision; initially receives 10% of live traffic
• Canary window: 24–48 hours; promotion criteria checked before full rollout
• Canary promotion criteria: error rate ≤ blue, P95 latency ≤ blue +10%, eval composite score ≥ blue –2%, no behavioral anomaly alerts
• Rollback: set canary traffic weight to 0%; no redeployment needed
Pros: Real taxpayer email exposure at low volume; non-deterministic LLM behaviour surfaces only in live data; instant rollback
Cons: Requires ACA traffic splitting infrastructure; two versions process emails simultaneously during canary window
Option 2 — Blue-Green Switch (All-or-Nothing Cutover)
Cons: Too risky for LLMs; subtle hallucinations may not surface in staging; 100% of emails immediately on new version
Option 3 — Shadow Mode (Parallel Run without Serving)
Pros: No risk to taxpayer emails during testing
Cons: Shadow traffic does not surface all production failure modes; does not validate tool calls that require real data responses
IRAS Recommendation: Option 1. LLMs are non-deterministic; the 10% canary at low volume is the safest path to real-world validation.

## Slide 9: EvalOps: Continuous Quality Evaluation
For Confirmation
Monitoring & Observability
Options Comparison
✔ Option 1 (Recommended) — Azure AI Evaluation SDK + LLM-as-a-Judge (GPT-4o) + Langfuse (self-hosted)
Evaluation metrics per agent run:
• Faithfulness (groundedness): % of response claims supported by retrieved context
• Answer relevance: alignment between response and the taxpayer's query
• Task completion: did the agent call the correct tools in the correct order?
• Hallucination rate: unsupported factual claims flagged by GPT-4o judge
• Tool-call accuracy (deterministic): pytest assertions on tool call sequence
Evaluation runs in CI (per PR) and in production (sampled real traces via Langfuse)
CI gate: block promotion if composite score drops >5% vs current active version
Pros: Scalable, automated, catches semantic regressions not visible in unit tests
Cons: LLM-as-judge has slight verbosity bias; judge model cost (~USD 10–30/month)
Option 2 — Deterministic Unit Testing Only
Pros: Cheap and fast Cons: Cannot catch reasoning quality regressions or hallucinations
Option 3 — Human Officer Spot-Audit Only
Cons: Reactive; errors are found after taxpayer impact; not scalable
IRAS Recommendation: Option 1, supplemented by Option 2 for tool-call structural checks.

## Slide 10: Observability & Distributed Tracing
For Confirmation
Monitoring & Observability
Options Comparison
✔ Option 1 (Recommended) — OpenTelemetry (OTel) + OpenInference Semantic Conventions → Azure Monitor Application Insights + Langfuse (self-hosted)
What is instrumented per email processing event:
• Root span: messageId, agentName, agentSemver, sopId, resolutionType
• Child spans per LLM call: model, prompt token count, completion token count, latency
• Child spans per tool call: tool name, input params (anonymised), output summary, latency
• Custom metrics: ao.email.latency_ms, ao.email.tokens.prompt/completion, ao.email.tool_calls.count, ao.email.hitl_escalated
Azure Monitor Workbooks surface:
• AO Operations Dashboard: P50/P95 latency, token consumption trends, HITL rate
• Canary vs. Blue revision side-by-side comparison during deployment
PII control: all spans are anonymised before export; taxpayer email body and personal data are never in telemetry. Trace IDs link back to the encrypted blob.
Option 2 — LangSmith (LangChain hosted)
Cons: External SaaS; data residency in GCC 2.0 not guaranteed
Option 3 — Standard application logs only
Cons: Cannot reconstruct agent reasoning chain; hallucinations are undebuggable post-mortem
IRAS Recommendation: Option 1. Self-hosted Langfuse keeps trace data within GCC 2.0 boundary.

## Slide 11: Behavioural Auditing, Traceability & Anomaly Detection
For Information
Monitoring & Observability
Behavioural Audit (Append-Only Cosmos DB Ledger)
Every agent decision step is written to an append-only Cosmos DB audit ledger:
• Fields: messageId, agentName, agentSemver, stepType, inputSummary (anonymised), outputSummary (anonymised), toolName, riskScore, aigpDecision, timestamp
• Ledger is write-once; no UPDATE or DELETE is permitted (PDPA / IM8 compliant)
• Anonymised telemetry stream emitted to Event Hubs for SOC consumption
• Audit ledger retained for 7 years (IM8 / WOG record retention requirement)
Behavioural Anomaly Detection (Embedding-Based Baseline)
• During CI evaluation, a 'normal behavioural baseline' is generated: each agent's tool-call sequences across synthetic emails are embedded using text-embedding-3-small and stored as a reference distribution
• In production, each completed trace is embedded and its cosine distance from the baseline distribution is computed
• Alert thresholds:
– >20% of traces deviate significantly → P2 alert, AO team notified
– >50% deviation rate → automated Emergency Stop triggered
Note on CoT visibility: Azure OpenAI gpt-4o does not expose internal chain-of-thought reasoning tokens in the API response. The audit ledger captures the observable inputs and outputs at each LangGraph node step, providing a reconstructable decision trail without requiring internal CoT access.

## Slide 12: Human-in-the-Loop (HITL) Management
For Confirmation
Incident Management
AIGP Risk-Score-Based Escalation (Risk score 0.00 – 1.00)
Risk Score
AIGP Decision
Example Actions
0.00–0.40
AUTO-PERMIT
aigp.get_taxpayer_record (read-only, low risk)
0.41–0.69
PERMIT WITH AUDIT
aigp.submit_refund_request ≤ SGD 10,000
0.70–0.89
HITL REQUIRED
aigp.close_case, aigp.submit_refund_request > SGD 10,000
0.90–1.00
AUTO-BLOCK
aigp.update_bank_details (irreversible; fraud vector)
HITL Review App Options
✔ Option 1A (Recommended) — Custom React webapp on Azure Static Web Apps + Azure Functions API
Task inbox sorted by SLA deadline | Risk factor badges | Deep link to case management system | Approve/Reject with mandatory notes (min 20 chars) | SLA countdown timer
Pros: Purpose-built UX; fully within GCC 2.0; officer can complete review in <2 min
Cons: 2–3 weeks build effort for MVP
Option 1B — Power Apps Canvas App + Power Automate
Pros: Faster initial build; Teams push notifications
Cons: Power Platform GCC 2.0 availability must be confirmed; SharePoint task store does not natively integrate with Service Bus
HITL SLA Tiers:
Tier 1 (Standard, risk 0.70–0.84): 4 business hours → auto-escalate to supervisor
Tier 2 (Urgent, risk 0.85–0.89 or disputed taxpayer): 1 business hour → escalate to branch manager
Capacity at <1,000 emails/day + 10–15% HITL rate: ~100–150 HITL tasks/day (~8–25 officer-hours/day)

## Slide 13: Incident Response & Emergency Stop — Requirements
For Confirmation
Incident Management
Despite all preventive controls — evaluation gates, canary deployments, HITL, behavioural anomaly detection — production incidents will occur. The Emergency Stop system is the last line of defence: the ability to halt agent activity instantly, at any granularity, without requiring a code deployment or manual infrastructure intervention.
Emergency Stop must satisfy all six of the following requirements:
1. Instant effect — Traffic to a specific agent (or all agents) must stop within ≤ 30 seconds of the stop command being issued. This is a hard operational requirement.
2. Granular control — Stops must be applicable at three levels: (a) a specific agent version, (b) a specific agent (all versions), (c) all agents platform-wide.
3. No deployment required — The stop mechanism must be activatable by an authorised Ops or AIGP team member without triggering a CI/CD pipeline run or requiring code changes.
4. Automatically triggered — The stop mechanism must also be triggerable automatically by the behavioural anomaly detector (Step 2.7) and the AIGP policy engine — human availability cannot be assumed at the moment of a critical incident.
5. Auditable — Every stop event (who triggered it, when, at what scope, and why) must be recorded.
6. Safe resume — After an emergency stop, resuming agent traffic must require an explicit positive action and must not occur automatically.

## Slide 14: Kill Switch Hierarchy — Three-Level Architecture (Option 1)
For Confirmation
Incident Management
Azure App Configuration is selected for kill switches because:
• Flag change propagation in < 5 seconds to all connected clients (event-driven push via Azure Event Grid) — meets the ≤ 30-second kill latency requirement with significant margin
• Fully within the GCC 2.0 boundary and accessible over private endpoints
• Independent of the ACA deployment pipeline — no deployment required to change a flag value
• Access controlled by Azure RBAC (Ops and AIGP team leads only, via Entra ID-authenticated Azure App Configuration data owner role)
Kill switch hierarchy — three levels, independently controllable:
Level
Flag Key (Azure App Configuration)
Scope
Example Use
Agent-version kill
agents:{agentName}:{semver}:enabled
Single agent version
Roll back a specific canary revision that is producing anomalies
Agent kill
agents:{agentName}:enabled
All versions of a specific agent
Stop all processing for a specific SOP category (e.g., refund agent has a critical fault)
Platform kill
agents:platform:enabled
All agents, all SOP categories
Catastrophic failure across the platform; full halt
Technology stack: Azure App Configuration (feature flags) · Azure Automation (runbook) · Azure Service Bus (topic subscription management) · Azure Monitor (alert-to-runbook trigger) · Azure Key Vault (runbook credential management)

## Slide 15: Kill Switch Enforcement in AO Agents
For Confirmation
Incident Management
Each LangGraph agent checks the relevant kill switch flags at two mandatory points:
Check Point 1 — On message dequeue (before beginning email processing)
The agent checks agents:platform:enabled and agents:{agentName}:enabled.
If either is false: the message is immediately released back to the Service Bus queue (delivery count incremented) and the container app scales to zero replicas (via ACA scale rule triggered by the App Configuration flag event).
Check Point 2 — Before each AIGP tool call
The agent checks agents:{agentName}:{semver}:enabled.
If false: the in-progress workflow is halted, the tool call is not made, and the email is re-queued for processing by a different version (if available) or routed to the Human Officer Queue.
App Configuration SDK — Polling vs. Event-Driven Refresh (Critical Requirement):
The Azure App Configuration SDK supports both polling (checking flags on a schedule) and event-driven refresh. For the kill switch ≤ 30-second latency requirement, the AO agent must use event-driven refresh mode, where the SDK subscribes to App Configuration change events via Azure Event Grid and updates the in-process flag value without waiting for a poll cycle.
CI validation requirement: A mandatory test case must verify that the agent responds to a flag change within 30 seconds in the test environment. If this test fails, the pull request is blocked.

## Slide 16: Emergency Stop: Three Trigger Paths
For Confirmation
Incident Management
Trigger 1 — Manual (Ops / AIGP team operator)
• Operator authenticates to the Azure portal or uses the Azure CLI with their Entra ID credentials
• Operator sets the relevant flag to false in Azure App Configuration
• Effect propagates to all running agent clients within ≤ 30 seconds via Event Grid push
Trigger 2 — Automated (from behavioural anomaly detector — Step 2.7)
• The ops-anomaly-events Service Bus topic is monitored by an Azure Monitor alert rule on the custom metric ao.anomaly.rate
• When the anomaly rate for a specific agent exceeds 50% over any 30-minute window, the alert fires an Azure Automation Runbook (ops-emergency-stop.ps1)
• The runbook sets the kill switch flag, writes the stop event to Cosmos DB, and notifies the Ops team via Azure Monitor Action Group (Teams + email)
Trigger 3 — Automated (from AIGP policy engine)
• The AIGP layer detects a policy-violating pattern (e.g., an agent attempting to call a tool outside its declared capability manifest, or a jailbreak attempt in tool call parameters)
• AIGP calls the AIGP-to-Ops integration endpoint (POST /ops/emergency-stop) authenticated with its Managed Identity
• This endpoint (an Azure Function) triggers the same Automation Runbook as Trigger 2, with TriggerSource = 'aigp_policy'
All three triggers converge on the same Automation Runbook — ensuring a single, consistent stop execution path and a unified audit trail regardless of how the stop was initiated.

## Slide 17: Automated Emergency Stop — Runbook (ops-emergency-stop.ps1)
For Information
Incident Management
The Azure Automation Runbook performs four actions on every invocation:
1. Authenticate — Connect using the Automation Account's Managed Identity (no stored credentials; Azure Key Vault is not needed for the runbook's own auth).
2. Set the kill switch flag — Set-AzAppConfigurationKeyValue sets agents:{AgentName}:{Semver}:enabled to false with Label = prod. Flag change propagates to all connected ACA containers within < 5 seconds via Event Grid.
3. Write stop event to Cosmos DB audit ledger (ops-emergency-events container) — Records: id (UUID), eventType = 'emergency_stop', agentName, semver, scope, triggeredBy, triggeredByIdentity, reason, stoppedAt, messagesInFlightAtStop.
4. Notify Ops team — Send-AzMonitorActionGroupNotification to the ops-critical-alerts Action Group (Teams channel + email), including agent name, version, trigger reason, and trigger source.
Runbook parameters: AgentName · Semver · TriggerReason · TriggerSource ('anomaly_detector' | 'aigp_policy' | 'manual')
Platform kill (Level 3) — The runbook additionally calls the Azure Service Bus Management API to set the topic to Disabled mode, stopping new messages from being enqueued by SWEE and stopping AO consumers from dequeuing new messages.
Operational requirement: The runbook must be tested at minimum quarterly in the test environment to confirm the end-to-end kill switch path is functional (flag change → agent stops → Cosmos DB record created → Teams notification received).

## Slide 18: Service Bus Drain & Safe Resume Procedure
For Confirmation
Incident Management
Service Bus Drain (activated as part of a Platform Kill — Level 3)
Activating a kill switch stops new email processing but does not immediately affect ~20 emails already in-flight (agent containers currently processing a message and holding a lock).
1. Runbook sets Service Bus topic to Disabled mode — stops new messages from SWEE being enqueued; stops AO consumers from dequeuing new messages.
2. In-flight messages with active locks will either: (a) complete processing normally within ≤ 5 minutes, or (b) be abandoned by the agent on its next App Configuration flag check, returning them to the queue.
3. After all in-flight locks expire (within 5 minutes), the queue is effectively drained — no new processing occurs.
Safe Resume Procedure — explicit positive action required (6-step checklist)
1. Ops team documents the incident root cause in the incident management system.
2. AO team or AIGP team (depending on root cause) confirms the issue is resolved.
3. Ops team lead and AIGP team lead both approve the resume in Azure DevOps (parallel approval task — double approval required; neither can approve alone).
4. Ops operator re-enables the kill switch flag in Azure App Configuration.
5. Service Bus topic is re-enabled.
6. Ops team monitors the AO Operations Dashboard for 30 minutes post-resume.
The resume is logged in the Cosmos DB emergency stop record: status updated to 'resumed', resumedAt and resumedBy fields populated.
Note (SWEE integration dependency): Service Bus Disabled mode during a platform kill may affect SWEE's ability to queue emails. SWEE must handle Service Bus publish failures gracefully (dead-letter SWEE-side, or brief in-memory queue). This must be specified to the SWEE team.

## Slide 19: Emergency Stop Event Audit Record (Cosmos DB — ops-emergency-events)
For Information
Incident Management
Every stop and resume event is written as an immutable record to the Cosmos DB ops-emergency-events container. Fields:
Field
Description
id
UUID — unique identifier for the event record
eventType
'emergency_stop' or 'emergency_resume'
agentName
Agent name, or 'PLATFORM' for a platform-level kill
semver
Agent version, or 'ALL' for agent-level or platform kill
scope
'agent_version' / 'agent' / 'platform'
triggeredBy
'anomaly_detector' / 'aigp_policy' / 'manual'
triggeredByIdentity
Entra ID UPN (manual) or service principal name (automated)
reason
Free-text or structured reason code describing the trigger
stoppedAt
ISO 8601 timestamp of the stop event
resumedAt
ISO 8601 timestamp (populated on resume; null while stop is active)
resumedBy
Entra ID UPN of the approving Ops team lead
messagesInFlightAtStop
Count of messages held by active Service Bus locks at stop time
affectedEmailCount
Count of emails re-queued or routed to Human Officer Queue
This record, combined with the Azure DevOps double-approval resume trail, constitutes the ISO 27001 A.16 (Information Security Incident Management) record for Emergency Stop events. Retained for 7 years (IM8 / WOG record retention requirement).

## Slide 20: Emergency Stop — Options Comparison & Recommendation
For Confirmation
Incident Management
✔ Option 1 (Recommended) — Azure App Configuration Feature Flag Kill Switch + Azure Automation Runbook + Service Bus Drain
• 3-level hierarchy (agent-version / agent / platform) — independently controllable
• Flag propagation < 5 s via Azure Event Grid push; meets ≤ 30 s requirement with margin
• ACA scale-to-zero invoked as a secondary action 5 minutes after the flag stop
Pros: Automated runbook triggers even without an Ops engineer online; full Cosmos DB audit record satisfies ISO 27001 A.16; explicit double-approval resume prevents premature restart
Cons: Event-driven SDK refresh requires specific config in agent code (must be CI-validated); Service Bus Disabled mode creates a SWEE dependency that must be managed
Option 2 — Azure API Management Policy Kill Switch
Update APIM inbound policies to return HTTP 503 for all agent requests
Pros: Centralised at APIM layer; no agent-side SDK changes required
Cons: APIM policy propagation 30–60 s — may not meet ≤ 30 s requirement; stops agents at the AIGP API call layer only (agents already in reasoning steps continue running); does not address SWEE-to-Service Bus ingestion (new emails keep being enqueued)
Option 3 — ACA Scale-to-Zero Force
Force all Container Apps to scale to zero replicas via the Azure ARM API
Pros: Definitive — agents cannot run if containers are stopped
Cons: Not instant (1–3 min for containers to drain); does not stop in-flight transactions already in progress; container restart takes 30–60 s/container on resume; Service Bus message locks remain held until expiry (≤ 5 min uncertainty window)
IRAS Recommendation: Option 1 as the primary kill switch, with Option 3 (ACA scale-to-zero) as a secondary action invoked 5 minutes later — combining the speed of App Configuration flag propagation with the finality of container termination for any agent that fails to respond to the flag change.

## Slide 21: Platform Reliability: Circuit Breakers & Fallback Routing
For Confirmation
Platform Reliability & SLAs
Options Comparison
Option
Approach
Pros
Cons
✔ Option 1
(Recommended)
Tenacity Circuit Breakers (Python) + Service Bus DLQ → Human Officer Queue fallback + Azure OpenAI Provisioned Throughput Units (PTU)
• Circuit states: Closed / Open / Half-Open per dependency
• Fallback: DLQ → human-officer-queue → Tax officer notified via Teams
• 25 PTU (gpt-4o) eliminates PAYG rate-limit throttling as a failure mode
• Tenacity is battle-tested; no extra infra
• DLQ → human queue ensures 100% email durability
• PTU removes most common failure mode
• PTU is upfront monthly commitment
• Circuit state is per-container (not shared across ACA replicas)
Option 2
PAYG Azure OpenAI + Static Retry Logic (no circuit breaker)
• No PTU commitment; simpler implementation
• Retry storms during throttle events compound outage
• PAYG latency variance causes SLA breach risk
Option 3
Active-Passive AO Cluster (secondary ACA environment in second region)
• Maximum resiliency against full region failure
• Doubles infra cost for very low-probability scenario
• Not recommended at <1,000 emails/day scale
IRAS Recommendation: Option 1. At <1,000 emails/day, circuit breakers + PTU + DLQ fallback cover the two highest-impact failure modes at appropriate cost.

## Slide 22: SLA Framework — Speed, Quality, Availability, Cost
For Confirmation
Platform Reliability & SLAs
Proposed SLA targets (greenfield baseline — to be validated in first 90 days of production)
Dimension
KPI
Proposed Target
Measurement
Speed
Time to Resolution (Automated)
P95 ≤ 5 min (biz hours)
ao.email.latency_ms (OTel)
Speed
Time to Resolution (HITL Tier 1)
P95 ≤ 4 biz hours
HITL task lifecycle record
Speed
Time to Resolution (HITL Tier 2/Urgent)
P95 ≤ 1 biz hour
HITL task lifecycle record
Quality
Automated Resolution Accuracy
≥ 95%
hitl.correctionRate (inverse)
Quality
Hallucination Rate
≤ 3%
EvalOps LLM-as-Judge (faithfulness)
Quality
Misroute Rate
≤ 5%
ao.email.rerouteRate
Availability
Platform Availability (biz hours)
≥ 99.5%
Azure Monitor heartbeat
Availability
DLQ Rate
≤ 1%
servicebus.dlq.messageCount
Cost
Cost per Automated Resolution
≤ SGD 0.20
FinOps attribution (Step 5)
Cost
Automation Rate
≥ 80% (90-day); ≥ 90% (1yr)
resolutionType metric
SLA Dashboard: Azure Monitor Workbook (real-time RAG status per KPI) | Monthly SLA Report: auto-generated via Azure Logic Apps
Option 2 (Manual spreadsheet): No real-time visibility; 4–8 h analyst effort/month — not recommended
Option 3 (Power BI): Requires GCC 2.0 Power BI availability confirmation; 15-min refresh minimum vs. real-time Workbooks

## Slide 23: FinOps: Token & Cost Management
For Confirmation
FinOps
Options Comparison
Option
Approach
Pros
Cons
✔ Option 1
(Recommended)
Per-session cost attribution via OTel custom metrics + Azure Cost Management + automated guardrails
• Every email: PromptTokens, CompletionTokens, TotalLLMCostUSD, ComputeCostUSD stored in Log Analytics (AIBPEmailCosts table)
• Per-session token budget enforced at agent level: flag set in Azure App Configuration; agent stops calling LLM and routes to Human Officer Queue if exceeded
• Daily + monthly budget alerts at 90% / 100% of budget
• Estimated cost: ~USD 1,410/month for <1,000 emails/day (25 PTU gpt-4o flat rate)
• Per-email attribution identifies which agent / SOP is expensive
• Per-session guardrail prevents runaway agent loops
• No email is silently costing 50× average
• FinOps aggregator ACA Job adds maintenance overhead
• PTU flat rate may be higher than PAYG at very low utilisation
Option 2
Azure Cost Management aggregate monitoring only (no per-session attribution)
• Zero implementation effort
• Cannot identify which agent or email is expensive
• No per-session guardrail; stuck agent burns budget invisibly
Option 3
OpenCost on AKS (Kubernetes-level cost attribution)
• Provides AKS compute attribution
• Does not cover Azure OpenAI token cost (the dominant cost driver)
• Adds infra complexity for a secondary cost category
IRAS Recommendation: Option 1. Token cost varies dramatically per email; per-session attribution + guardrail is the single most important cost control in an agentic platform.

## Slide 24: Cost Comparison: Agent-Resolved vs. Human-Officer-Resolved
For Information
FinOps
Human Officer Cost Per Email (illustrative — to be validated with HR & Finance)
• Officer annual salary: SGD A (to be provided by HR)
• Employer overhead (CPF, benefits, office): ~30–40% additional
• Illustrative: SGD 80,000 salary + 35% overhead = SGD 108,000/year
• Emails processed/officer/year: ~17,500 (70/day × 250 days) — routine cases
• Illustrative human cost per email: SGD 108,000 ÷ 17,500 ≈ SGD 6.17/email
Agent Cost Per Email (from FinOps attribution, Step 5.1)
• Azure OpenAI token cost: ~USD 0.009 (~SGD 0.012) per email at 3,000 avg tokens
• ACA compute cost: ~SGD 0.003 per email at P95 5-min processing
• Overhead (Langfuse, monitoring, registry DB): ~SGD 0.005 per email
• Total agent cost per email: ~SGD 0.02–0.10 (to be validated in first 30 days)
• Target: ≤ SGD 0.20/resolution
Break-Even / ROI Analysis
At 80% automation rate (1,000 emails/day → 800 automated, 200 HITL/human):
• Human cost equivalent: 800 × SGD 6.17 = SGD 4,936/day
• Agent cost: 800 × SGD 0.10 = SGD 80/day
• Net daily saving (automated portion): ~SGD 4,856/day
• Platform monthly operating cost: ~SGD 1,890 (Azure OpenAI) + other infra
Note: These are indicative estimates. Ops team to establish actuals within first 30 days of production and publish a validated cost comparison to management.

## Slide 25: Operational Feedback Loop & Self-Reflection
For Confirmation
Operational Feedback & Lifecycle
Options Comparison
✔ Option 1 (Recommended) — Event-Driven Feedback Pipeline → Langfuse Evaluation Dataset
Signal sources (4):
1. HITL officer decisions (approve/reject) — high rejection rate for an action type signals the agent is over-proposing it
2. Officer audit corrections (SWEE triage) — direct accuracy signal for the triage model
3. Human Officer Queue cases (fallback) — cases the platform failed to handle; officer resolution becomes a labelled training example
4. AO agent re-route events — agent explicitly rejected SWEE's SOP; triage accuracy signal
Pipeline: Azure Service Bus topic (ops-feedback-events) → feedback-processor ACA Job (runs every 15 min) → annotates Langfuse traces with structured scores (0.0 = failure, 1.0 = correct)
Failure traces added to Langfuse evaluation datasets:
• swee-triage-failures (for SWEE team — weekly review)
• ao-hitl-rejections (for AO team — biweekly review)
• ao-capability-gaps (for AO team — monthly review)
Quality control: 30-day quarantine gate before failures enter CI evaluation baseline
Ops sends weekly Feedback Summary Report to owning teams (every Monday 09:00)
Option 2 — Weekly manual feedback collation by Ops
Cons: Up to 7-day lag; 70–100 emails can be affected before team is notified; does not produce Langfuse dataset annotations
IRAS Recommendation: Option 1. Langfuse dataset annotations create a compounding quality asset that makes the CI evaluation gate progressively more sensitive to real-world failure patterns.

## Slide 26: Model / Application Lifecycle Management
For Information
Operational Feedback & Lifecycle
Model Upgrade Strategy
• Azure OpenAI model upgrades (e.g., gpt-4o → gpt-4o-next) are treated as a MAJOR agent version bump — full CI pipeline + canary deployment required
• Evaluation thresholds in agent-manifest.json must be re-validated against the new model before the first production canary
• PTU allocation may need re-sizing for new model; review pricing and TPM characteristics
Agent Deprecation Process
• When an SOP category is retired or merged, the corresponding agent version is marked deployment_status = 'deprecated' in the registry DB
• Service Bus subscription for that SOP category is disabled (not deleted — for audit trail retention)
• Deprecation is announced to the SWEE team to remove the SOP from the triage routing
SOP Corpus Updates
• Tax policy changes (new SOPs, amended SOPs) require:
1. SWEE team to update the SOP vector index in Azure AI Search
2. AO team to review if the affected SOP's agent requires a prompt update (PATCH version)
3. New agent version goes through the full CI/CD pipeline
Automated Post-Mortem Pipeline
• Triggered by: Emergency Stop, behavioural anomaly >50%, HITL SLA breach >10%, accuracy drop >5%, DLQ spike >3%
• postmortem-assembler ACA Job: reconstructs incident timeline from Langfuse + Azure Monitor; retrieves 20 most anomalous traces; GPT-4o summarises the pattern
• Output: auto-drafted post-mortem report in Azure Blob Storage, distributed via Teams
• Human analyst completes the causal analysis ('why') and remediation plan
• Post-mortem must be completed within 5 business days of the incident

## Slide 27: Operating Model: Roles & Responsibilities (RACI)
For Information
Operating Model
Team Ownership Summary
Team
Owns
Day-to-Day Responsibilities
Ops Team
Platform health, SLA reporting, FinOps, HITL queue, Emergency Stop, feedback pipeline, post-mortems
Monitor dashboards, respond to alerts, manage HITL SLA, generate reports, maintain compliance evidence
AO Team
(App & Data)
Agent source code, manifest, CI/CD pipeline, agent eval logic
Develop/deploy agent updates, respond to CI eval failures, review feedback datasets, release patches
SWEE Team
(App & Data)
SWEE code, SOP vector index, email ingestion, triage model
Monitor triage accuracy, respond to embedding drift, review swee-triage-failures dataset weekly
AIGP Team
AIGP API, OPA policy, risk scoring config, HITL thresholds, ForgeRock/Entra integration
Review OPA policy effectiveness, manage HITL threshold calibration, respond to AIGP-triggered stops
Tax Officers
(Business)
HITL review decisions, SWEE audit corrections, Human Officer Queue resolutions
Process HITL tasks within SLA tiers, review SWEE audit sample, resolve manual queue emails
SOC (Internal
+ GovTech)
Security monitoring of AIBP infrastructure
Monitor MDC alerts, review anonymised Event Hubs telemetry stream; no access to Langfuse or audit ledger
Full RACI matrix available in the Operations Blueprint (aibp-ops-step7.md)

## Slide 28: Operating Model: Staffing, Access Control & Continuity
For Information
Operating Model
Ops Team Structure (at <1,000 emails/day steady state — no 24/7 NOC required)
• 1 × Ops Lead: owns runbooks, chairs weekly platform health review, signs off Emergency Stop resumes
• 2 × Ops Engineers: monitor dashboards, respond to alerts, manage HITL SLA, generate reports
• On-call rotation: 1 Ops Engineer/week; after-hours scope = P1 alerts only (platform availability, Emergency Stop). P2/P3 queued for business-hours response.
Access Control Principles
• Managed Identities only — no service account passwords or API keys in application code
• Least privilege RBAC — each team has minimum Azure role assignments needed for their function
• No shared accounts — every human access tied to named individual's Entra ID UPN
• Production access is pipeline-mediated — no direct ACA/Service Bus write access for humans (outside Emergency Stop / runbook path)
• Quarterly RBAC access reviews — Logic Apps auto-exports role assignments; Ops Lead recertifies
Service Ownership & Continuity
• Each agent has a named service owner in the AO team (designated in agent-manifest.json)
• Platform BCP: DLQ → Human Officer Queue fallback is the documented BCP for the AO layer (IM8)
• BCP verification: quarterly drills to confirm manual processing capacity is sufficient
• Transition-to-run: formal knowledge transfer from the project team to steady-state Ops covering all runbooks, dashboards, escalation contacts, and compliance evidence procedures
HITL Capacity Planning
At <1,000 emails/day + 10–15% HITL rate: ~100–150 HITL tasks/day (~8–25 officer-hours/day)
Alert: hitl.officer.taskLoad > 15 tasks/officer/day → P3 alert to Ops for staffing review

## Slide 29: Runbooks & Escalation Playbooks
For Information
Operating Model
Runbooks are step-by-step procedures for common and critical operational tasks. All runbooks are stored in the Ops team wiki (Azure DevOps Wiki). They are reviewed after every incident (within 5 business days) and quarterly.
RB-01: New Agent Version Production Deployment
Trigger: AO team requests promotion of pre-prod-tested version to production canary
Key steps: Verify registry DB eval_pass=true → Trigger Stage 4 pipeline → Verify 10% ACA traffic split → Review canary metrics at T+24h and T+48h → Double-approve promotion (Ops + AO lead) → Verify registry DB updated
RB-02: Agent Version Rollback
Trigger: Canary metrics fail; P2 alert during canary; behavioural anomaly
Key steps: Identify rollback target version from registry DB → Trigger rollback pipeline (set canary to 0%) → Spot-check 5 Langfuse traces → Notify AO team with anomalous trace IDs → Create post-mortem draft
RB-03: Emergency Stop Activation (Manual)
Trigger: Observed anomalous behaviour; security concern; management direction
Key steps: Determine stop scope (agent-version / agent / platform) → Set App Configuration flag to false → Verify within 90s on dashboard → Handle in-flight messages → Notify all teams via Teams → Record in Cosmos DB stop ledger
RB-04: DLQ Recovery
Trigger: DLQ rate >1% sustained; post-Emergency Stop backlog recovery
Key steps: Query DLQ for failure categories → Route 'AO_UNAVAILABLE' failures to Human Officer Queue → Replay resolvable failures after fix is confirmed deployed
Escalation path: Ops Engineer → Ops Lead → AO/AIGP Team Lead → Platform Owner/CIO

## Slide 30: Open Questions & Inputs Needed from External Participants
For Inputs
Observability & Logs
Q1. What is the recommended minimum observability bar for any agentic workflow deployed in a government context (logs, traces, decision snapshots)? Who should have access for optimisation vs. audit?
Q2. If we redact all PII from traces and logs, we lose visibility needed for debugging. How do you strike the right balance between PDPA data minimisation and operational deep-visibility?
Q3. For OpenAI models where internal chain-of-thought tokens are not returned in the API response, what practices have you used to reconstruct 'why the agent made a specific decision' for an audit trail?
Q4. Frameworks for observability: Langfuse (self-hosted), LangSmith, Arize Phoenix, Pydantic Logfire — what has worked well in production? Any specific GCC 2.0 / data residency constraints?
Release & Operations
Q5. For agentic workflows requiring frequent iterative LLM calls, how have you managed rate limits and token quotas in Azure enterprise cloud environments? Have you implemented semantic caching or request queuing at the infrastructure layer?
Q6. What is your recommended strategy for transitioning from a single-prompt RAG application to a multi-agent system in production — shadow mode concurrently, or migrate use cases one by one?
Q7. For non-deterministic failures (e.g., supervisor agent silently stops; agent in a reasoning loop) — how do you detect and recover from these in production? What automated evaluation frameworks have worked for detecting regressions after a system prompt or model update?